NC Transmission Planning Collaborative

Planning Working Group (PWG)

Meeting Minutes

March 14, 2007

Progress Energy Office

Aberdeen, NC

11:00 AM - 4:00 PM

Attendees:

Brandon Snyder							Duke Energy

Brian Moss								Duke Energy

Bob Pierce								Duke Energy

Lee Adams								Progress Energy

Mark Byrd								Progress Energy

Bryan Guy, Chair 							Progress Energy

Rich Wodyka								Gestalt

Andy Fusco								ElectriCities

James Manning, Vice Chair						NCEMC

Bob Eagle								NCEMC

Via Phone:

Frank Gaffney							ElectriCities

1.  ADMINISTRATIVE

- Mr. Guy called the meeting to order at approximately 11:05 AM.

- The group reviewed and approved the February 15, 2007 PWG meeting minutes as drafted and discussed action items from that meeting.

- OSC MEETING REPORT

- March 1st OSC in Charlotte:  Duke, PEC and Gestalt will draft a document to address the 9 principles of regional planning.  PEC and Duke are making compliance filings to FERC in 120 days.

ACTION ITEM:  Rich will send a draft of the document being prepared to PWG members.

- Mr. Wodyka provided a report on the OSC meeting held on March 1st, 2007.

- OSC is discussing expansion of the collaborative process with SCPSA, SCE&G, Yakin

- OSC modified the PWG scope document to include provisions for allowing guests to attend PWG Meetings. After consulting with PWG members, the chair of PWG has the discretion to invite guests provided they sign a confidentiality agreement and meet the Standard of Conduct Requirements in the Participation Agreement.

ACTION ITEM:  Progress Energy will develop a confidentiality agreement for guests for the OSC to review.

- The discussion of the OSC document “Guidelines for including LSE Resources in the NCTPC Base Case Planning Models” was deferred until the next PWG Meeting.

- 2006 Supplemental Report and Appendices

- The Pleasant Garden – Asheboro 230kV Line will be included in the Progress base collaborative plan.  This project provides similar benefits as the existing Cape Fear - Siler City 230kV Line which can be deferred outside of the 10 year planning horizon.

- Several other minor changes were noted to the report body and the appendices.

- It was recognized that the cost analysis in Appendix 3 is not a complete net present value analysis. The PWG may change this methodology for the 2007 study.

ACTION ITEM:  Bryan will send a draft to PWG for review on Thursday, with comments due Friday.  Bryan will send the finalized report to OSC Monday.

- 2007 Case Development & Technical Analysis

- Reviewed the net interchange for the 2007 study cases and discussed how any future undesignated generation will be handled.

  - PEC has undesignated generation in the 2016 case located at the Wake 500 kV Substation. PEC will move this generation to Wayne County. PEC may perform a sensitivity to determine if any loadings are significantly impacted by this assumption and if so quantify them.

  - Duke will place undesignated generation in the 2016 case at their Lee station. Duke may perform a sensitivity to alternatively assume their Dan River station for undesignated generation.

- Reviewed input on resource alternatives for 2016. Developed a draft that included

  - for the PEC system imports from PJM, SC, and Duke;

  - for the Duke system imports from PJM, SoCo, and TVA.

  - Generations scenarios to be studied for the PEC system at Laurinburg, Fayetteville, Wilson, and Weatherspoon.

  - Generation scenarios for the Duke system will be studied at Highpoint, Lexington, Gastonia, Dan River, and Monroe.

- The PWG must provide the OSC a list of proposed resource supply options for study in 2007.

ACTION ITEM:  Bryan to provide the PWG a draft listing of resource supply options to be studied in 2007 for comments. Bryan will provide the OSC our list by Monday 3/19/07.

ACTION ITEM: PEC will provide Duke model data for Duke to merge 2012 and 2016 study cases.

- 2007 Work Plan

- Reviewed work plan for modifications.

- April 26th TAG Meeting Materials and Support

- TAG Meeting - PE to present one of two presentations on Supplemental report plan, status on 2007 work activities, discussion of FERC order.

- The meeting was adjourned at approximately 4:38 PM.