| Item | Date | Action | Assigned To | Due Date | Status (Active, Complete) |
| --- | --- | --- | --- | --- | --- |
| 1 | 9/12/07 | Mrs. Kozlowski to review and modify presentation. | PK | 9/12/07 | Complete |
| 2 |  | Mr. Guy to send the NCTPC PowerPoint presentation to the OSC this evening. | BG | 9/12/07 | Complete |
| 3 | 9/12/07 | PEC to draft a paragraph on their transformer rating effort and recommend no change for 2008. | BG | 10/17/07 | Active |
| 4 | 9/12/07 | PEC will provide TRM parallel path historical data | BG | 9/28/07 | Active |
| 5 | 9/12/07 | PEC to provide solutions for the impacts found in their generation RSO’s. | BG | 10/17/07 | Active |
| 6 | 9/12/07 | Mrs. Kozlowski to send out a draft report and identify which holes need to be filled in by PEC and Duke. | PK |  | Complete |
| 7 | 9/12/07 | PEC to update their portion of Appendix B & C | BG |  | Complete |
| 8 | 9/12/07 | Mr. Travison to set up conference call at 1:30pm on Wednesday, October 3rd and provide a conference call line. | LT | ASAP | Complete |
| 9 | 10/17/07 | Email L. Travison the August and September 2007 minutes approved in 10/17 PWG Meeting | BG |  |  |
| 10 | 10/17/07 | Send new draft of “2008 Study Recommendations” for the OSC with updated TRM and Transformer language and send to PWG for comments. | PK |  |  |
| 11 | 10/17/07 | PWG to provide comments in PK draft of “2008 Study Recommendations” | ALL |  |  |
| 12 | 10/17/07 | Contact PEC legal to regarding a recommendation on responding to Kim Green’s questions on Southern Virginia-North Carolina. | BG |  |  |
| 13 | 10/17/07 | Provide and an update to 2007 NCTPC Report, Appendix B & C for added PEC projects. | BG |  |  |
| 14 | 10/17/07 | Provide PWG members a conference phone number for PWG Conference Call Meeting on 10/29/07, 10AM-12N | LT |  |  |
| 15 | 10/17/07 | B.Guy, M.Byrd, E.Ernst, B. Pierce to decide on common cost basis for reporting the total cost of a project in reports and tables. | BG |  |  |